Sprint Review - Client X

Date: 2026-10-02  |  Time: 10:00  |  Duration: 30 min

Attendees:

• Aung Moe Hlaing (Chair)

• Jane (Consultant)

• Mark (Superior)

Executive Summary

The team reviewed the sprint results, discussed the client's concerns about the billing module timeline, and made decisions on the new design and timeline.

Topics Discussed

• Sprint Results

• Client Concerns

• Decision on Billing Module

Conclusions

• The team made progress on the billing module and will revisit its performance in the next meeting.

Next Steps / Expected at Next Meeting

• Revisit billing module performance in the next meeting and discuss testing strategy in the next session.

Transcript:

Speaker ?: Good morning everyone, let us begin. Jane, please present the sprint results for the last two weeks.

Speaker ?: Thanks. We completed 12 stories this sprint, which is above our average.

Speaker ?: The client raised concerns about the timeline for the billing module.

Speaker ?: We need to make a decision on this today. I propose we approve the new design and move

Speaker ?: forward with the current plan. I agree, let us finalize the design this week.

Speaker ?: Okay. Jane, you will prepare the updated timeline by Friday.

Speaker ?: Mark, you will send the proposal to the client by next Monday.

Speaker ?: We will revisit the billing module performance in the next meeting

Speaker ?: and discuss the testing strategy in the next session.

Speaker ?: Great, that is a good start. Thank you all.

Decisions:

Approve new design and move forward with current plan

Action Items:

| Task | Owner | Due |
| --- | --- | --- |
| Prepare updated timeline | Jane | Friday |
| Send proposal to client | Mark | Next Monday |